HEALTH BOARD

DIGITAL & DATA COMMITTEE

| Date of meeting | 26/03/2020 |
| --- | --- |

| PUBLIC OR PRIVATE REPORT | Public |
| --- | --- |

| IF PRIVATE PLEASE INDICATE REASON | Not Applicable - Public Report |
| --- | --- |

| Prepared by | Georgina Galletly, Director of Corporate Governance |
| --- | --- |
| PRESENTED BY | Ian Wells, Committee Chair |
| EXECUTIVE SPONSOR APPROVED | Georgina Galletly, Director of Corporate Governance |

| REPORT PURPOSE | FOR NOTING |
| --- | --- |

| ACRONYMS |  |
| --- | --- |
| CTMUHB NWIS DPN WEDS PKB IM & T IT IG WAO IA App TOR | Cwm Taf Morgannwg University Health Board NHS Wales Informatics Service Digitization of Patient Notes Welsh Emergency Department System Patient Knows Best Information Management & Technology Information Technology Information Governance Wales Audit Office Internal Audit Application Terms of Reference |

- PURPOSE

  - This paper had been prepared to provide the Board with details of the key issues considered by the Digital & Data Committee at its meeting on the 6 February 2020.

  - Key highlights from the meeting are reported in section 2.

  - The Board is requested to NOTE the contents of the report and actions

being taken.

- HIGHLIGHT REPORT

| ALERT / ESCALATE | - The Risks & Issues Log related to the DPN to be shared with Digital & Data Committee in terms of the completeness of required actions ahead of ‘go-live’ on 6 April 2020. - Demonstration of DPN system to be provided to the next meeting of the Digital & Data Committee. |
| --- | --- |
| ADVISE | - The Committee noted the importance of supporting workforce in a digital service will be significant challenge for strategic development of the workforce and workforce planning and the position was being monitored. - Risk 036 – IM&T Strategy would continue to be monitored. - Risk 044 - Cyber Security risks were being monitored and could be removed from the corporate risk register for local management - Cyber security to be the subject to reporting at future communication meetings and therefore may be articulated in future risk assessments. |
| ASSURE | - DPN due to go live from 6 April 2020 (former Cwm Taf locality only) - WEDS due to go live in May 2020 (former Cwm Taf locality only) - PKB app (operating in Princess of Wales Hospital only via Swansea Bay University Health Board) was continuing to be supported via the service level agreement that was in place, whilst CTMUHB working across Wales to consider future IT system needs. - Received Wales Audit Office Clinical Coding Follow-up Review and the management response to outstanding actions which are due to be monitored through the Audit & Risk Committee. - Received Internal Audit report on information governance arrangements in community mental health services and the corresponding management response. - Oral update received regarding the annual NHS Wales Informatics Service (NWIS) annual audit on clinical coding. |
| INFORM | - The ICT & IG Committee to be known as the Digital & Data Committee - Terms of Reference (TOR) (previously approved by the Board in November 2019 as part of the review of Standing Orders) currently subject to further amendment by the Committee. Once finalised, the TOR will be brought to the Board for re-approval. |
| APPENDICES | NOT APPLICABLE |